Change Request (CR) Form – Dubai Health Website / eServices – CR007

- Request & Identification

| Field | Detail |
| --- | --- |
| Project Name | Dubai Health eServices |
| Change Request ID | CR – 20251105-[007] |
| Date Submitted | [05/11/2025] |
| Requested By | Sheharyar Toor |
| CR Type | ☐Scope Change ☐Technical Change ☐Compliance/Regulatory ☒Other Change of UAE Dirham Symbol in All Applications |
| Priority | ☐Low ☒Medium ☐High ☐Critical/Emergency |

- Description of Change

#### Current Situation

Currently, we are Using ‘AED’ instead of Dhiram symbol

#### Proposed Change

We must change the UAE Dirham symbol in all applications as per the latest guidelines by the Central Bank of UAE (CBUAE).

#### Justification/Reason for Change

This change is as per the as per the latest guidelines by the Central Bank of UAE (CBUAE).

Implementing the UAE Dirham symbol will:

- Enable users to see Dirham symbol instead of ‘AED’ in SickLeave, Medical Report and Renew HealthCard applications

- Impact Assessment

This section details how the proposed change will affect the core aspects of the project.

| Project Area | Detailed Impact Description | Severity (Low/Medium/High) |
| --- | --- | --- |
| Scope | ☐New Feature ☒Feature Modification [change the UAE Dirham symbol] | Medium |
| Schedule /Timeline | 16 hrs (including testing) |  |
| Budget/Cost |  |  |
| Resources | Pravar, Anumita |  |
| Risk | NA |  |

- Effort and Cost Estimates

The estimated time required for all activities associated with implementing the change (analysis, development, testing, deployment).

| Task/Phase | Estimated Hours/Days | Assigned Role |
| --- | --- | --- |
| Analysis & Design |  | Business Analyst |
| Development / Coding | 8hrs | Developer/Senior Developer |
| Testing/QA | 8hrs | QA Specialist |
| Documentation Update |  | QA Specialist / Technical Lead |
| Total Estimated Hours | 16hrs |  |

Implementation Duration

The total elapsed time (calendar days) needed from approval to deployment

Estimated Duration: 2 days (Includes Code changes, deployment and testing).

- Approval & Decision

| Action | Name/Role | Signature | Date |
| --- | --- | --- | --- |
| Change Analyst Review | Vaneet Kumar |  |  |
| Change Control Board (CCB) Decision | ☐Approved ☐Rejected ☐Deferred |  |  |
| Approval Date |  |  |  |